# Team Collaboration API — Step-by-step Product Requirements (Product Owner view)

Great — below is a clear, ordered requirements document you can follow step-by-step. It’s written as a product owner would deliver it: prioritized milestones, user stories, acceptance criteria, API surface, data model summary, and non-functional & release checklists. Follow each phase in order; each phase has concrete deliverables and testable acceptance criteria.

# 1. Vision & Goals

Vision: Build a secure, API-first Team Collaboration backend (projects, tasks, users) that supports Authentication, RBAC, Logging, Caching, and essential security practices. Use FastAPI + MongoDB (Beanie).
Primary users: Admins, Managers, Members, and integrations (e.g., frontend, mobile).
Success criteria: Secure authentication, role-based access, reliable CRUD for users/projects/tasks, logs for audits, basic caching for frequent reads, and automated tests.

# 2. Release Plan (phased, ordered)

### Phase 0 — Project setup (pre-MVP)

Goal: Project skeleton + environment ready.
Deliverables

- Repo + branch strategy (main, develop, feature/*).

- requirements.txt and containerization skeleton (Dockerfile).

- .env pattern and example .env.example.

- Basic FastAPI app with startup hook and health check endpoint (GET /health).

- MongoDB connection & Beanie init.

- Basic logger (Loguru) and README.

Acceptance

- uvicorn app.main:app runs; GET /health returns 200 JSON.

- Beanie connects without error on startup.

### Phase 1 — User management + Persisted model (MVP)

Goal: Implement user model, CRUD, and basic validation (no auth yet).
Deliverables

- Beanie User model (email, name, role, hashed_password placeholder).

- Routes: POST /users (create), GET /users, GET /users/{id}, PUT /users/{id}, DELETE /users/{id}.

- Pydantic schemas for requests/responses.

- Unit tests for CRUD (pytest + httpx).

- DB migrations notes (if any).

Acceptance

- Create/list/get/update/delete user works and validated.

- Duplicate email returns 400.

- Tests pass locally.

### Phase 2 — Authentication (Register, Login, token)

Goal: Secure user signup & login with JWT + password hashing.
Deliverables

- Password hashing using passlib[bcrypt].

- Endpoints: POST /auth/register, POST /auth/login → returns access token (JWT) and refresh token pattern (if implemented).

- current_user dependency extracting user from token.

- Token expiry in config.

- Tests for register/login/token validation.

Acceptance

- Register stores hashed password only.

- Login with correct credentials returns JWT.

- current_user dependency returns user for protected routes; invalid token yields 401.

### Phase 3 — RBAC (roles & enforcement)

Goal: Enforce role-based permissions on endpoints.
Deliverables

- Roles: admin, manager, member.

- RBAC helper/decorator require_role([...]) for routes.

- Apply RBAC:

  - Admin: create/delete users, manage roles.

  - Manager: create/edit projects and tasks, assign members.

  - Member: view/join projects, update assigned tasks.

- Tests for permission matrix (403 when unauthorized).

Acceptance

- Routes enforce role rules consistently.

- Attempt by lower-role user to perform disallowed action returns 403 with message.

### Phase 4 — Projects & Tasks (core domain)

Goal: Implement Project and Task models with link relationships and APIs.
Deliverables

- Beanie Project model: name, description, created_by, members.

- Beanie Task model: title, description, project, assigned_to, status (pending/in_progress/done), comments (optional).

- Routes:

  - Projects: POST /projects, GET /projects, GET /projects/{id}, PUT, DELETE.

  - Tasks: POST /projects/{id}/tasks, GET /projects/{id}/tasks, PUT /tasks/{id}, DELETE /tasks/{id}.

- Business rules:

  - Only project members can see project tasks.

  - Manager/Admin can add members; manager can assign tasks.

- Tests for domain logic and links.

Acceptance

- Projects and tasks persist with correct relationships.

- Access control enforced per business rules.

- Fetching with fetch_links=True returns nested user/project fields as required.

### Phase 5 — Logging, Audit & Error handling

Goal: Add structured request logging and audit trail for critical actions.
Deliverables

- Request/response logging middleware (method, path, user id/email if present, status code, latency).

- Audit logs for user actions: login, create/update/delete projects/tasks, role changes (persist as audit collection or append to objects).

- Error handling middleware to format errors consistently (with codes).

- Integration with Sentry (optional).

Acceptance

- Logs contain structured entries for critical operations.

- Audit trail entries are queryable and contain actor + timestamp + action + target.

### Phase 6 — Caching & Performance

Goal: Cache frequently-read endpoints (project lists, task lists) using Redis.
Deliverables

- Redis connection and fastapi-cache2 integration.

- Cache policies:

  - Cache GET /projects per user for 60s.

  - Cache GET /projects/{id} for 30s.

  - Invalidate cache after create/update/delete relevant resources.

- Tests for cache hit/miss behavior (unit/integration).

Acceptance

- Cached endpoint returns cached response within TTL.

- After updating resource, subsequent GET returns updated data (cache invalidated).

### Phase 7 — Security hardening & rate limiting

Goal: Apply security best practices and protect API from abuse.
Deliverables

- CORS policy configuration.

- Secure headers middleware (secure lib).

- Rate limiting with slowapi (global and IP-based per-route rules).

- Input sanitization and validation (Pydantic).

- Password reset flow (optional).

- Secrets stored in .env, not in repo.

Acceptance

- Security headers present on API responses.

- Excessive requests return 429.

- No secret values in repository.

### Phase 8 — Observability, monitoring & deployment

Goal: Ready system for staging/production.
Deliverables

- Health checks & readiness endpoints: /health, /metrics (optional Prometheus).

- Containerization (Dockerfile) and example docker-compose.yml for app + mongo + redis.

- Logging pipeline instructions (write logs to stdout + file).

- Deployment playbook or CI/CD pipeline example (GitHub Actions) for build/test/deploy.

- Runbook for incident handling & DB backups.

Acceptance

- App runs via Docker Compose locally with mongo+redis.

- CI runs tests and linters on PRs.

- Monitoring shows uptime and basic metrics.

# 3. User Stories (examples)

- As a user I can register and log in so I can access the system.

- As a manager I can create a project and invite members so the team can collaborate.

- As a member I can view tasks assigned to me and update status so work progress is tracked.

- As an admin I can change a user’s role so permissions are controlled centrally.

- As a product owner I can view audit logs so I can see who performed critical actions.

Each story must include acceptance tests (see below).

# 4. API Surface (MVP endpoints)

Authentication

- POST /auth/register — body: {name, email, password} → 201

- POST /auth/login — body: {email, password} → {access_token}

Users

- POST /users — create user (admin)

- GET /users — list users (admin)

- GET /users/{id} — get user (admin/self)

- PUT /users/{id} — update user (admin/self)

- DELETE /users/{id} — delete user (admin)

Projects

- POST /projects — create project (manager/admin)

- GET /projects — list projects (members see only theirs)

- GET /projects/{id} — project details

- PUT /projects/{id} — update

- DELETE /projects/{id} — delete

- POST /projects/{id}/members — add member (manager/admin)

Tasks

- POST /projects/{id}/tasks — create task (manager/admin)

- GET /projects/{id}/tasks — list tasks

- GET /tasks/{id} — get task

- PUT /tasks/{id} — update task (assignee or manager)

- DELETE /tasks/{id} — delete task (manager/admin)

Audit / Admin

- GET /audit — list audit events (admin)

# 5. Data Model Snapshot (core fields)

User

- _id, name, email, hashed_password, role (admin|manager|member), created_at, updated_at

Project

- _id, name, description, created_by (Link<User>), members (List[Link<User>]), created_at, updated_at

Task

- _id, title, description, project (Link<Project>), assigned_to (Link<User>), status (pending|in_progress|done), created_by, created_at, updated_at, comments (list)

Audit

- _id, actor_id, actor_email, action (string), target_type, target_id, payload (json), timestamp

# 6. RBAC Matrix (quick)

| Action | Admin | Manager | Member |
| --- | --- | --- | --- |
| Create user | ✅ | ❌ | ❌ |
| Change role | ✅ | ❌ | ❌ |
| Create project | ✅ | ✅ | ❌ |
| Add project member | ✅ | ✅ | ❌ |
| Create task | ✅ | ✅ | ❌ |
| Update assigned task | ✅ | ✅ | ✅ (if assignee) |
| View project | ✅ | ✅ | ✅ (if member) |
| Delete project | ✅ | ✅ | ❌ |

(Enforce via require_role + contextual checks such as "is project member" or "is assignee".)

# 7. Acceptance Tests (examples)

Register & Login

- Given valid registration payload → POST /auth/register returns 201 and user stored with hashed password.

- Given valid credentials → POST /auth/login returns JWT; subsequent access to protected endpoint GET /users/me with token returns 200.

Project creation

- Given manager token → POST /projects creates project with created_by set to manager and manager automatically added to members.

RBAC enforcement

- Given member token → DELETE /users/{other} returns 403.

Cache invalidation

- Given cached GET /projects → after POST /projects invalidate cache and GET /projects returns newly created project.

# 8. Non-Functional Requirements & Constraints

- Auth & Security

  - JWTs for access (stateless).

  - Passwords hashed (bcrypt).

  - HTTPS required in production.

  - No secrets in repo.

- Scalability

  - Use Redis for caching; stateless app instances possible.

  - MongoDB for flexible schema; ensure proper indexes (e.g., email, project.members).

- Reliability

  - Logs and audit persisted.

  - Backups for MongoDB (document how).

- Observability

  - Structured logs, error tracking (Sentry), basic metrics.

- Testing

  - Unit tests for services, integration tests for API routes.

  - Linting and pre-commit hooks.

# 9. Dev / QA / Release Checklist

Before merging feature to main

- Code passes linters and formatters.

- Unit tests and integration tests pass.

- API documented (OpenAPI) and validated.

- Environment variables documented in .env.example.

Before staging release

- Docker image builds successfully.

- App runs with Mongo + Redis in Compose.

- Smoke tests pass (auth, create project, create task).

- Logging & Sentry integration configured for staging.

Before production release

- HTTPS certs & secrets management in place.

- Backups configured.

- Rate limiting and security headers enabled.

- Runbook and rollback plan documented.

# 10. Minimal Definition of Done (per story)

- Implemented backend logic.

- Unit + integration tests exist and pass.

- Endpoint documented in OpenAPI and README.

- Role & permission checks covered by automated tests.

- Logging/auditing of the action exists.

# 11. Backlog & Future Enhancements (post-MVP)

- Invitations & email notifications.

- File attachments (S3/MinIO).

- Activity feed and real-time updates (WebSocket).

- Full-text search on projects/tasks.

- Project roles and permissions per project (granular roles).

- Analytics dashboard (most active users, time in status).

- Mobile-ready API versioning.

# 12. Immediate Next Steps (what to do right now)

- Create repo and branch strategy; add .env.example, requirements.txt, and Dockerfile skeleton.

- Implement Phase 0 items (health check + Beanie init).

- Implement Phase 1 (User model + CRUD) and write tests.

- On completing Phase 1, move to Phase 2 (Auth).